# Deployment, Security & Maintenance Plan

ComicCraft — AI Comic Story Creator

| Team ID | SWTID-2026-4633 |
| --- | --- |
| Team Size | 4 |
| Team Leader | Priyadharshini K |
| Team Members | Prasannadevi R; Prateeksha S S; Ranjanipriya M |

Basis: supplied ComicCraft source archive and README. Statements about current behavior reflect the files reviewed; proposed work is labeled as recommendations. No live deployment or third-party provider configuration was inspected.

# 1. Readiness statement and deployment stages

The supplied archive documents local development instructions only. No hosting provider, public URL, CI/CD pipeline, domain, TLS setup, production secrets manager, or deployed environment was included. This phase is therefore a proposed release plan, not evidence that ComicCraft is deployed or production-ready.

| Stage | Purpose | Gate |
| --- | --- | --- |
| Local development | Single-user functional demonstration using test prompts and developer credentials. | Setup verified, test configuration isolated, secrets untracked. |
| Controlled pilot | Limited invited users after privacy, content policy, security, and reliability review. | Provider disclosure, access restrictions, limits, test results and incident contact in place. |
| Public deployment | Only after explicit product, operational, rights, privacy and security approval. | All release blockers below closed; monitoring, support ownership, rollback and retention live. |

# 2. Deployment outline (to be selected and verified)

Select a host and runtime with supported Python/dependency versions and sufficient memory; decide whether hosted image inference or GPU-backed local Diffusers is used.

Build from a clean, pinned dependency set; run tests and security/dependency review in CI.

Inject GEMINI_API_KEY and HF_API_KEY via the host’s secret manager; never bake them into the image or repository.

Place the app behind HTTPS and a reverse proxy or managed ingress; configure trusted host/origin policy, request size/timeouts, and appropriate access controls.

Provide writable, quota-limited storage for temporary images/PDFs; use unique per-job paths and an automated expiry/deletion policy.

Add health/readiness checks, structured redacted logs, metrics, alerts, a rollback mechanism, and a documented incident owner.

# 3. Security and privacy checklist

| Area | Required control / verification |
| --- | --- |
| Secrets | Use environment/secret manager; rotate keys; restrict who can view; verify no keys in Git, client HTML, logs, or error responses. |
| Transport and access | HTTPS; restricted origins; authentication/authorization if shared; request and rate limits; abuse monitoring. |
| Input/output handling | Bound lengths and output sizes; validate model fields; escape/render safely; sanitize export content and filenames; reject unexpected file types. |
| Provider data flow | Document prompt/image-prompt fields sent to Gemini/Hugging Face; review current provider terms, retention and training policies; show user notice before submission. |
| Generated artifacts | Non-guessable identifiers; prevent cross-user access; define expiry, deletion, storage limits, backup scope and recovery; do not expose a public static directory for private outputs. |
| Logging | Redact prompts, credentials, provider payloads and personal data unless explicitly justified; define retention and access. Avoid returning raw exception details to end users. |
| Dependencies | Pin and scan packages; update security fixes; test provider/client/model compatibility before release. |
| Content and rights | Publish acceptable-use guidance; review moderation/abuse controls and provider rules; explain AI-generated nature and require human review before publication. |

# 4. Reliability and operations

Set per-provider timeouts, bounded retry/backoff and clear terminal errors; avoid unbounded retries that amplify quota/cost.

Track request volume, latency by pipeline stage, provider failures, successful five-panel completion, PDF failures, storage usage, and rate-limit events.

Define alert thresholds, escalation contact, provider outage playbook, key rotation procedure, and safe mode that disables generation if required.

Set a release checklist and rollback procedure; exercise restoration/rollback in a non-production environment.

Define retention for panel PNGs and PDFs; perform periodic cleanup and validate available storage.

Use staged deployment and smoke tests for /health, form rendering, mocked generation, image generation, and PDF download after each release.

# 5. Maintenance cadence (proposed)

| Cadence | Activity |
| --- | --- |
| Each change | Automated tests, code review, secret scan, dependency checks, schema/render/export regression. |
| Before each release | Provider/model smoke tests, UAT sample review, privacy/security checklist, release notes and rollback confirmation. |
| Monthly or agreed interval | Dependency updates, error/latency/quota review, storage cleanup validation, review support feedback and policy changes. |
| After incident | Contain exposure, rotate affected credentials, preserve appropriate redacted evidence, notify responsible stakeholders as required, document root cause and corrective actions. |

# 6. Production blockers / release checklist

Confirm hosting and access model; the current code does not evidence authentication, authorization, or rate limiting.

Publish a provider data disclosure and verify retention/processing assumptions before accepting unpublished or sensitive creative content.

Define content policy and moderation response; ensure prompts and outputs are handled consistently with provider terms and applicable law.

Add output schema validation, sanitized error responses, timeouts/retries and cleanup for partially generated comics.

Test artifact isolation, filename safety, concurrency, storage limits, PDF correctness and Unicode handling.

Record executed tests, UAT findings, unresolved risks, recovery/rollback evidence and named operational ownership.

Only then make an explicit release decision; do not infer production readiness from a successful local demo.

# 7. Team contacts and responsibility

| Role / member | Proposed maintenance responsibility |
| --- | --- |
| Priyadharshini K — Team Leader | Release coordination, risk acceptance, incident escalation and project handover. |
| Prasannadevi R | UI/accessibility review, user-facing notices and guide updates. |
| Prateeksha S S | Model/provider compatibility, prompt regression and content-quality review. |
| Ranjanipriya M | API/dependency updates, tests, export/storage and deployment checklist. |

Assignments are proposed for planning and must be confirmed by the team. Record an alternate owner and escalation contact before any pilot or public release.